**Subject:** Client Meeting 4

**Project Name:** Pose Estimation for Livestock

**Facilitator:** Elwood

**Prepared by:** Raymond

**Mode:** Online (Zoom)

**Date:** Wednesday, 03 Sep 2025

**Time:** 2:00 PM

**Attendees:** Project Team + Client

**Absent:** None

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| 1 | What has been completed? | Showed group demo, demonstrated system with and without skeleton overlay | Skeleton toggle confirmed as working | Project Team | None |
| 2 | What is in progress? | Ongoing refinement of pose detection model | Continue improving detection pipeline | Dev Team | None |
| 3 | What is working well? | Client satisfied that skeleton overlay toggle works as intended | Retain feature for future demos | Project Team | None |
| 4 | What needs improvement? | Client requested pose detection for every individual cow in an image, not just one | Update system to detect and classify poses per cow instance | Dev Team | None |
| 5 | Reminders | Ensure user stories accurately reflect client requirements | Review and revise backlog | Raymond | None |
| 6 | What needs to be completed before the next meeting? | - Update user stories (fix incorrect ones)  - Implementing multi-cow pose detection | Present revised stories + progress on detection | Project Team | None |